PrepSync MERN Roadmap

17 June 2026 – 31 October 2026

B.Tech IT Student  •  1 Hour/Day  •  20 Weeks to MERN Internship Readiness

Goal: Build, Deploy & Document PrepSync MVP ¦ Become MERN Internship-Ready by Oct 31, 2026

# Overview & Strategy

This roadmap covers 20 weeks of focused MERN development at 1 hour per day (7 hrs/week = ~140 hours total). Every week builds on the last, ensuring PrepSync features are developed incrementally while your MERN skills grow from beginner to internship-ready.

Key Principles - Build while you learn – every concept is immediately applied to PrepSync - Ship early – live backend by Week 14, full app deployed by Week 15 - Scope management – cut features, not quality - DSA handled separately in a dedicated 1 hr/day slot (not in this roadmap)

# Progress Scoreboard

Use this to evaluate yourself at the end of each month. Be honest — this determines whether you adjust scope or timeline.

| Milestone | MERN Level | Project % | Deploy Ready | GitHub Status | Internship Score |
| --- | --- | --- | --- | --- | --- |
| End of June | Beginner | 5% | Not yet | Scaffold only | 2/10 |
| End of July | Basic | 30% | Not yet | Auth + profiles pushed | 4/10 |
| End of August | Intermediate | 65% | Partial | Core features on GitHub | 6/10 |
| End of September | Competent | 85% | Yes – backend live | Most features showcased | 8/10 |
| End of October | Job-Ready | 100% | Full app live | Complete portfolio ready | 9/10 |

Phase 1: Foundation & Auth (June 2026 – Weeks 1–2)

Week 1  |  17 June – 23 June 2026

Phase: Foundation Setup ¦ Estimated Hours: 7 ¦ Expected Commits: 5–7

Topics to Learn

- Node.js basics: modules, npm, package.json

- Express.js: server setup, routing basics

- REST API concepts (GET/POST/PUT/DELETE)

- Postman API testing

- Git: init, add, commit, push

- GitHub: create repo, README basics

| ⚛ React - N/A – backend week | 🟢 Backend (Node/Express) - Setup Node + Express project - Create basic routes (/api/health, /api/test) - Understand req, res, middleware |
| --- | --- |

| 🍃 MongoDB - MongoDB Atlas account setup - Install Mongoose - Connect Express to MongoDB | 📁 Git / GitHub - Initialize GitHub repo for PrepSync - Push initial backend scaffold - .gitignore setup |
| --- | --- |

PrepSync Tasks This Week

- Scaffold backend folder structure

- Server running on port 5000

- MongoDB connected

Deliverable: Running Express server connected to MongoDB, pushed to GitHub

Week 1 Success Criteria

- ☐ Node.js basics: modules, npm, package.json learned and practiced

- ☐ PrepSync: Scaffold backend folder structure

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 1 Red Flags - Can't connect MongoDB to Express - Never used terminal/npm before – watch 30min crash course - Skipping .gitignore (pushes node_modules) Can postpone: User auth (next week)

Week 2  |  24 June – 30 June 2026

Phase: Auth Backend ¦ Estimated Hours: 7 ¦ Expected Commits: 6–8

Topics to Learn

- JWT authentication

- bcrypt password hashing

- Express middleware (auth guard)

- Mongoose schemas & models

- Environment variables (.env)

| ⚛ React - N/A – backend week | 🟢 Backend (Node/Express) - User model (name, email, password, bio, avatar, streak) - POST /api/auth/register - POST /api/auth/login - Auth middleware (protect routes) |
| --- | --- |

| 🍃 MongoDB - User schema with Mongoose - Indexing email field | 📁 Git / GitHub - Feature branch: feature/auth - PR merge to main - Commit messages convention |
| --- | --- |

PrepSync Tasks This Week

- User can register & login

- JWT token returned

- Protected routes working

Deliverable: Full auth API (register/login) tested in Postman

Week 2 Success Criteria

- ☐ JWT authentication learned and practiced

- ☐ PrepSync: User can register & login

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 2 Red Flags - JWT confusing – use jsonwebtoken docs directly - Storing plain passwords (always hash with bcrypt) - Skipping .env file (hardcoding secrets) Can postpone: Email verification (not needed for MVP)

📊 Monthly Checkpoint: End of June 2026 (Weeks 1–2)

| Skills Acquired - Node.js module system & npm - Express.js routing & middleware - MongoDB Atlas + Mongoose - JWT authentication - bcrypt password hashing - Git branching & PRs | Features Completed - Express server running - MongoDB connected - User register & login APIs - Protected routes with JWT |
| --- | --- |

MERN Coverage: Backend 30% ¦ Internship Readiness: 20% ¦ Project Complete: 10% Risk: Auth bugs are common – test every edge case in Postman before moving on. Adjustment: If Week 2 auth is incomplete, do NOT start React until auth works end-to-end.

Phase 2: Core Features (July 2026 – Weeks 3–6)

Week 3  |  1 July – 7 July 2026

Phase: React Foundation ¦ Estimated Hours: 7 ¦ Expected Commits: 5–7

Topics to Learn

- Create React App / Vite setup

- JSX, components, props

- useState, useEffect hooks

- React Router v6 (basic routing)

- Axios for API calls

| ⚛ React - Setup Vite project - App.jsx with React Router - Login & Register pages (UI only) - Basic form handling with useState | 🟢 Backend (Node/Express) - None – frontend week |
| --- | --- |

| 🍃 MongoDB - None | 📁 Git / GitHub - Frontend folder in monorepo or separate repo - Push React scaffold |
| --- | --- |

PrepSync Tasks This Week

- Login form UI

- Register form UI

- Navigation between pages

Deliverable: React app running, login/register pages visible in browser

Week 3 Success Criteria

- ☐ Create React App / Vite setup learned and practiced

- ☐ PrepSync: Login form UI

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 3 Red Flags - CRA too slow – use Vite - Not using React Router (manual page changes) - useState not updating UI – check functional updates Can postpone: Redux (use Context for MVP), TypeScript (not needed for internship MVP)

Week 4  |  8 July – 14 July 2026

Phase: Frontend Auth Integration ¦ Estimated Hours: 7 ¦ Expected Commits: 6–8

Topics to Learn

- Axios with headers (Authorization: Bearer)

- localStorage for JWT

- React Context API for global auth state

- Protected routes in React Router

- Form validation basics

| ⚛ React - AuthContext (login, logout, user state) - PrivateRoute component - Connect login form to POST /api/auth/login - Connect register form to POST /api/auth/register | 🟢 Backend (Node/Express) - Minor fixes based on frontend needs |
| --- | --- |

| 🍃 MongoDB - None | 📁 Git / GitHub - Merge auth integration - Update README with setup instructions |
| --- | --- |

PrepSync Tasks This Week

- User can register from browser

- User can login from browser

- JWT stored in localStorage

- Redirect to dashboard on login

Deliverable: Working login/register flow end-to-end in browser

Week 4 Success Criteria

- ☐ Axios with headers (Authorization: Bearer) learned and practiced

- ☐ PrepSync: User can register from browser

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 4 Red Flags - CORS errors – add cors middleware in Express - JWT not persisting – check localStorage.setItem - Infinite re-renders in useEffect – add dependency array Can postpone: Refresh tokens (not needed for MVP)

Week 5  |  15 July – 21 July 2026

Phase: User Profiles Backend ¦ Estimated Hours: 7 ¦ Expected Commits: 5–6

Topics to Learn

- Mongoose populate (references)

- File upload with Multer (avatar)

- PUT/PATCH routes

- Query params & filters

| ⚛ React - N/A – backend week | 🟢 Backend (Node/Express) - GET /api/users/:id (profile) - PUT /api/users/profile (update) - Avatar upload (optional – can use URL for MVP) - GET /api/users/me |
| --- | --- |

| 🍃 MongoDB - User schema updates - Profile fields: bio, skills, socialLinks | 📁 Git / GitHub - Feature branch: feature/user-profiles |
| --- | --- |

PrepSync Tasks This Week

- User profile API complete

- Profile update working

Deliverable: User profile CRUD API tested in Postman

Week 5 Success Criteria

- ☐ Mongoose populate (references) learned and practiced

- ☐ PrepSync: User profile API complete

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 5 Red Flags - Trying to implement full image upload with cloud storage this week – use URL input for MVP - Over-complicating User schema Can postpone: Cloudinary integration (add in Week 16 if time permits)

Week 6  |  22 July – 28 July 2026

Phase: Profile UI ¦ Estimated Hours: 7 ¦ Expected Commits: 5–7

Topics to Learn

- React forms with controlled components

- Conditional rendering

- useEffect for data fetching

- React component composition

| ⚛ React - Profile page component - Edit profile form - Avatar display (URL-based) - Fetch & display profile data | 🟢 Backend (Node/Express) - None |
| --- | --- |

| 🍃 MongoDB - None | 📁 Git / GitHub - Feature branch: feature/profile-ui |
| --- | --- |

PrepSync Tasks This Week

- Profile page visible

- User can edit bio, name

- Profile data loads from API

Deliverable: Profile page working end-to-end

Week 6 Success Criteria

- ☐ React forms with controlled components learned and practiced

- ☐ PrepSync: Profile page visible

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 6 Red Flags - Not using useEffect for API calls - Hardcoding user data instead of fetching from API Can postpone: Follower/Following system (not in MVP)

📊 Monthly Checkpoint: End of July 2026 (Weeks 3–6)

| Skills Acquired - React JSX, components, props - useState, useEffect hooks - React Router v6 - Axios with JWT headers - React Context (AuthContext) - Mongoose populate & relationships | Features Completed - React app running with routing - Login/Register UI connected to API - User profile API complete - Profile UI working |
| --- | --- |

MERN Coverage: Backend 50%, Frontend 35% ¦ Internship Readiness: 40% ¦ Project Complete: 30% Risk: CORS errors and Axios auth headers are the biggest blockers this month. Adjustment: If profile UI is incomplete, skip avatar upload and use text-only profile for MVP.

Phase 3: Challenges & Posts (Aug 2026 – Weeks 7–10)

Week 7  |  29 July – 4 Aug 2026

Phase: Challenges Backend ¦ Estimated Hours: 7 ¦ Expected Commits: 6–8

Topics to Learn

- Mongoose references (populate)

- Array fields in MongoDB

- Advanced POST routes

- Input validation with express-validator

| ⚛ React - N/A – backend week | 🟢 Backend (Node/Express) - Challenge model (title, description, duration, creator, participants) - POST /api/challenges (create) - GET /api/challenges (list) - GET /api/challenges/:id - POST /api/challenges/:id/join |
| --- | --- |

| 🍃 MongoDB - Challenge schema - Reference to User | 📁 Git / GitHub - Feature branch: feature/challenges |
| --- | --- |

PrepSync Tasks This Week

- Create challenge API

- Join challenge API

- List challenges API

Deliverable: Challenges CRUD + join API in Postman

Week 7 Success Criteria

- ☐ Mongoose references (populate) learned and practiced

- ☐ PrepSync: Create challenge API

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 7 Red Flags - Overly complex challenge schema – keep it simple - Not using populate() for creator name Can postpone: Challenge categories, tags (nice-to-have)

Week 8  |  5 Aug – 11 Aug 2026

Phase: Challenges UI ¦ Estimated Hours: 7 ¦ Expected Commits: 6–7

Topics to Learn

- React lists & mapping

- React state management patterns

- API integration patterns

- Loading & error states

| ⚛ React - Challenges listing page - Create challenge form - Join challenge button - Challenge detail page | 🟢 Backend (Node/Express) - None |
| --- | --- |

| 🍃 MongoDB - None | 📁 Git / GitHub - Feature branch: feature/challenges-ui |
| --- | --- |

PrepSync Tasks This Week

- User can browse challenges

- User can create a challenge

- User can join a challenge

Deliverable: Challenges feature working end-to-end in browser

Week 8 Success Criteria

- ☐ React lists & mapping learned and practiced

- ☐ PrepSync: User can browse challenges

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 8 Red Flags - Not handling loading/error states (app looks broken on slow network) - Using index as key in .map() – use _id Can postpone: Challenge search/filter (nice-to-have)

Week 9  |  12 Aug – 18 Aug 2026

Phase: Progress Posts Backend ¦ Estimated Hours: 7 ¦ Expected Commits: 6–8

Topics to Learn

- Nested resources (posts under challenges)

- MongoDB aggregation basics

- Date handling in Node.js

- Streak calculation logic

| ⚛ React - N/A – backend week | 🟢 Backend (Node/Express) - Post model (content, challenge, user, date, likes, comments) - POST /api/challenges/:id/posts - GET /api/challenges/:id/posts - GET /api/feed (all posts from joined challenges) |
| --- | --- |

| 🍃 MongoDB - Post schema - Date indexing for streak queries | 📁 Git / GitHub - Feature branch: feature/posts |
| --- | --- |

PrepSync Tasks This Week

- Daily post submission API

- Feed API (basic)

Deliverable: Post creation and feed API working in Postman

Week 9 Success Criteria

- ☐ Nested resources (posts under challenges) learned and practiced

- ☐ PrepSync: Daily post submission API

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 9 Red Flags - Making feed too complex – simple chronological is fine for MVP - Streak logic bugs – test with sample dates Can postpone: Pagination (add in polish phase)

Week 10  |  19 Aug – 25 Aug 2026

Phase: Feed & Posts UI ¦ Estimated Hours: 7 ¦ Expected Commits: 6–7

Topics to Learn

- Infinite scroll basics (or simple pagination)

- React date formatting

- Post card component design

- Real-time feel with optimistic updates

| ⚛ React - Feed page component - Post card component - Create post form (rich text basics or textarea) - Display posts with user info | 🟢 Backend (Node/Express) - None |
| --- | --- |

| 🍃 MongoDB - None | 📁 Git / GitHub - Feature branch: feature/feed-ui |
| --- | --- |

PrepSync Tasks This Week

- User can see feed

- User can submit daily post

- Posts show author, challenge, date

Deliverable: Working feed with post submission

Week 10 Success Criteria

- ☐ Infinite scroll basics (or simple pagination) learned and practiced

- ☐ PrepSync: User can see feed

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 10 Red Flags - Trying to add rich text editor – use <textarea> for MVP - Feed not showing newest first – add sort({ createdAt: -1 }) Can postpone: Infinite scroll (use simple button pagination)

📊 Monthly Checkpoint: End of August 2026 (Weeks 7–10)

| Skills Acquired - Mongoose schema design (refs, arrays) - Express input validation - React list rendering & keying - Feed/pagination patterns - React loading & error states | Features Completed - Challenge CRUD + Join working - Daily post submission - Feed page visible - Challenge & post UIs complete |
| --- | --- |

MERN Coverage: Backend 75%, Frontend 65% ¦ Internship Readiness: 60% ¦ Project Complete: 65% Risk: Feed can grow complex – keep it chronological for MVP. No pagination needed yet. Adjustment: If posts UI is incomplete by Week 10, skip comments UI and move to deployment.

Phase 4: Social Features & Responsive UI (Sep 2026 – Weeks 11–13)

Week 11  |  26 Aug – 1 Sep 2026

Phase: Likes & Comments Backend ¦ Estimated Hours: 7 ¦ Expected Commits: 5–7

Topics to Learn

- Toggle logic in MongoDB ($addToSet, $pull)

- Nested comments schema

- Aggregation for like counts

| ⚛ React - N/A – backend week | 🟢 Backend (Node/Express) - POST /api/posts/:id/like (toggle) - POST /api/posts/:id/comments - GET /api/posts/:id/comments - Like count in post response |
| --- | --- |

| 🍃 MongoDB - likes array in Post schema (user refs) - Comment subdocument or separate model | 📁 Git / GitHub - Feature branch: feature/social |
| --- | --- |

PrepSync Tasks This Week

- Like/unlike a post

- Add comments to posts

Deliverable: Like and comment APIs working in Postman

Week 11 Success Criteria

- ☐ Toggle logic in MongoDB ($addToSet, $pull) learned and practiced

- ☐ PrepSync: Like/unlike a post

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 11 Red Flags - Using separate Like model – keep likes array in Post for MVP simplicity - Not checking if user already liked (toggle logic) Can postpone: Comment likes, threaded comments (not MVP)

Week 12  |  2 Sep – 8 Sep 2026

Phase: Likes & Comments UI + Streak Tracking ¦ Estimated Hours: 7 ¦ Expected Commits: 6–8

Topics to Learn

- React optimistic UI (like button)

- Real-time counter updates

- Streak display logic

- Component reusability

| ⚛ React - Like button component (toggle) - Comment section component - Streak badge on profile - Update profile to show streak count | 🟢 Backend (Node/Express) - GET /api/users/:id/streak (calculate consecutive posting days) |
| --- | --- |

| 🍃 MongoDB - Query posts by user and date for streak | 📁 Git / GitHub - Merge social features |
| --- | --- |

PrepSync Tasks This Week

- Like/unlike works in UI

- Comments display and submit

- Streak count visible on profile

Deliverable: Social features (likes/comments/streak) working in browser

Week 12 Success Criteria

- ☐ React optimistic UI (like button) learned and practiced

- ☐ PrepSync: Like/unlike works in UI

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 12 Red Flags - Like button not toggling visually – use optimistic update - Streak count always 0 – check date comparison logic (use UTC) Can postpone: Real-time notifications (WebSockets – not MVP)

Week 13  |  9 Sep – 15 Sep 2026

Phase: Responsive UI Polish ¦ Estimated Hours: 7 ¦ Expected Commits: 5–6

Topics to Learn

- CSS Flexbox & Grid responsive layouts

- Mobile-first design

- Tailwind CSS (if not already using)

- Navigation & layout components

| ⚛ React - Responsive Navbar - Mobile menu - Responsive feed & profile pages - Consistent button/card styles | 🟢 Backend (Node/Express) - None |
| --- | --- |

| 🍃 MongoDB - None | 📁 Git / GitHub - UI polish branch |
| --- | --- |

PrepSync Tasks This Week

- App looks good on mobile

- Consistent UI across pages

- Navbar with auth state

Deliverable: Fully responsive UI across all pages

Week 13 Success Criteria

- ☐ CSS Flexbox & Grid responsive layouts learned and practiced

- ☐ PrepSync: App looks good on mobile

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 13 Red Flags - Using pixel values for everything – use rem/%, flexbox - Navbar breaking on mobile – add hamburger menu Can postpone: Dark mode (nice-to-have, not MVP)

📊 Monthly Checkpoint: End of September 2026 (Weeks 11–15)

| Skills Acquired - MongoDB $addToSet/$pull operators - React optimistic UI patterns - CSS responsive design - Vite production builds - Render.com / Vercel deployment - Environment variables in prod | Features Completed - Likes & comments working - Streak tracking visible - Responsive UI on mobile - Backend deployed on Render - Frontend deployed on Vercel |
| --- | --- |

MERN Coverage: Backend 90%, Frontend 85% ¦ Internship Readiness: 80% ¦ Project Complete: 90% Risk: Deployment issues (CORS, env vars, MongoDB Atlas IP) often take 2-3 hrs to debug. Adjustment: Allocate Week 14-15 buffer for deployment debugging. Reduce UI polish if needed.

Phase 5: Deployment (Sep–Oct 2026 – Weeks 14–15)

Week 14  |  16 Sep – 22 Sep 2026

Phase: Deployment – Backend ¦ Estimated Hours: 7 ¦ Expected Commits: 4–5

Topics to Learn

- Environment variables in production

- Render.com or Railway.app deployment

- MongoDB Atlas production setup

- CORS configuration for production

| ⚛ React - N/A – deployment week | 🟢 Backend (Node/Express) - Add production environment vars - Update CORS for frontend URL - Test all APIs on deployed backend |
| --- | --- |

| 🍃 MongoDB - Atlas production cluster setup - IP whitelist: 0.0.0.0/0 | 📁 Git / GitHub - Add deployment scripts - Update README with deployment info |
| --- | --- |

PrepSync Tasks This Week

- Backend live at https://prepsync-api.onrender.com (or similar)

Deliverable: Live backend URL with all APIs working

Week 14 Success Criteria

- ☐ Environment variables in production learned and practiced

- ☐ PrepSync: Backend live at https://prepsync-api.onrender.com (or similar)

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 14 Red Flags - Not setting NODE_ENV=production - Hardcoded localhost URLs in frontend - MongoDB connection failing in prod – check Atlas IP whitelist Can postpone: Docker (overkill for MVP)

Week 15  |  23 Sep – 29 Sep 2026

Phase: Deployment – Frontend ¦ Estimated Hours: 7 ¦ Expected Commits: 4–5

Topics to Learn

- Vite build process

- Vercel/Netlify deployment

- Environment variables in React (VITE_API_URL)

- Production build optimization

| ⚛ React - Update all API calls to use VITE_API_URL - Build and test production bundle locally - Fix any build errors | 🟢 Backend (Node/Express) - None |
| --- | --- |

| 🍃 MongoDB - None | 📁 Git / GitHub - Tag v0.1.0 release - Update README with live links |
| --- | --- |

PrepSync Tasks This Week

- Full app live and working at production URL

Deliverable: PrepSync MVP live on internet, accessible from phone

Week 15 Success Criteria

- ☐ Vite build process learned and practiced

- ☐ PrepSync: Full app live and working at production URL

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 15 Red Flags - API calls failing in prod – check VITE_API_URL env var - Build failing due to unused imports – fix ESLint errors - CORS errors in prod – update backend CORS with Vercel URL Can postpone: Custom domain (nice-to-have)

Phase 6: Polish, Docs & Internship Prep (Oct 2026 – Weeks 16–20)

Week 16  |  30 Sep – 6 Oct 2026

Phase: Bug Fixes & UX Improvements ¦ Estimated Hours: 7 ¦ Expected Commits: 5–6

Topics to Learn

- Error boundaries in React

- Toast notifications (react-hot-toast)

- Loading skeletons

- Form error messages

| ⚛ React - Add error handling across all pages - Toast notifications for actions - Loading states on buttons - 404 page | 🟢 Backend (Node/Express) - Proper error responses (status codes) - Input validation improvements |
| --- | --- |

| 🍃 MongoDB - None | 📁 Git / GitHub - Bug fix branch |
| --- | --- |

PrepSync Tasks This Week

- App handles errors gracefully

- User gets feedback on all actions

Deliverable: Polished UX with proper error handling

Week 16 Success Criteria

- ☐ Error boundaries in React learned and practiced

- ☐ PrepSync: App handles errors gracefully

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 16 Red Flags - White screen errors instead of error messages - No feedback on form submit (user double-clicks) Can postpone: Animations (Framer Motion – nice-to-have)

Week 17  |  7 Oct – 13 Oct 2026

Phase: Documentation & README ¦ Estimated Hours: 7 ¦ Expected Commits: 3–4

Topics to Learn

- Technical writing basics

- Markdown documentation

- API documentation (brief)

- Project presentation skills

| ⚛ React - N/A | 🟢 Backend (Node/Express) - N/A |
| --- | --- |

| 🍃 MongoDB - N/A | 📁 Git / GitHub - Comprehensive README.md - Add screenshots to README - Clean up commit history |
| --- | --- |

PrepSync Tasks This Week

- README with: project overview, tech stack, features, setup instructions, live link, screenshots

Deliverable: Professional GitHub repository with complete README

Week 17 Success Criteria

- ☐ Technical writing basics learned and practiced

- ☐ PrepSync: README with: project overview, tech stack, features, setup instructions, live link, screenshots

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 17 Red Flags - README with no screenshots - No setup instructions (interviewers clone your repo) - Messy commit history with 'fix', 'test', 'aaa' commits Can postpone: API docs (Swagger) – not needed for internship

Week 18  |  14 Oct – 20 Oct 2026

Phase: Portfolio & Final Polish ¦ Estimated Hours: 7 ¦ Expected Commits: 3–5

Topics to Learn

- GitHub profile optimization

- How to present projects in interviews

- MERN stack concepts revision

| ⚛ React - Final UI polish - Performance check (no console errors) | 🟢 Backend (Node/Express) - Security basics: helmet.js, rate limiting |
| --- | --- |

| 🍃 MongoDB - None | 📁 Git / GitHub - Pin PrepSync repo on GitHub profile - Update GitHub bio - Add topics/tags to repo |
| --- | --- |

PrepSync Tasks This Week

- All MVP features working

- No console errors in production

- App works on mobile

Deliverable: Internship-ready GitHub profile with PrepSync featured

Week 18 Success Criteria

- ☐ GitHub profile optimization learned and practiced

- ☐ PrepSync: All MVP features working

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 18 Red Flags - GitHub profile empty (no bio, no pinned repos) - PrepSync repo has no description or tags Can postpone: Additional projects (focus on quality over quantity)

Week 19  |  21 Oct – 27 Oct 2026

Phase: Internship Prep ¦ Estimated Hours: 7 ¦ Expected Commits: 1–2

Topics to Learn

- Common MERN interview questions

- How to explain PrepSync to interviewers

- Resume bullet points for MERN projects

| ⚛ React - Review: hooks, state management, routing | 🟢 Backend (Node/Express) - Review: auth, REST APIs, middleware |
| --- | --- |

| 🍃 MongoDB - Review: schema design, CRUD, populate | 📁 Git / GitHub - None |
| --- | --- |

PrepSync Tasks This Week

- Prepare 2-min project demo script

- List all features for resume

Deliverable: Interview prep notes + project demo ready

Week 19 Success Criteria

- ☐ Common MERN interview questions learned and practiced

- ☐ PrepSync: Prepare 2-min project demo script

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 19 Red Flags - Can't explain JWT auth flow in simple words - Can't describe the database schema from memory Can postpone: Building new features (stop building, start presenting)

Week 20  |  28 Oct – 31 Oct 2026

Phase: Final Buffer & Submission ¦ Estimated Hours: 4 ¦ Expected Commits: 2–3

Topics to Learn

- Final review of all concepts

| ⚛ React - Final check | 🟢 Backend (Node/Express) - Final check |
| --- | --- |

| 🍃 MongoDB - Final check | 📁 Git / GitHub - Final commit and tag v1.0.0 |
| --- | --- |

PrepSync Tasks This Week

- All features verified

- Live URL confirmed

Deliverable: PrepSync MVP v1.0.0 deployed and documented

Week 20 Success Criteria

- ☐ Final review of all concepts learned and practiced

- ☐ PrepSync: All features verified

- ☐ Code pushed to GitHub with meaningful commit messages

- ☐ No broken builds or unresolved errors

- ☐ Ready to proceed to next week

Week 20 Red Flags - Any core feature broken in production Can postpone: N/A – final week

# Final Checklists

## MERN Internship Readiness Checklist

Backend (Node/Express)

- ☐ Set up Express server from scratch

- ☐ Create RESTful API routes (CRUD)

- ☐ Implement JWT authentication

- ☐ Write Express middleware

- ☐ Use bcrypt for password hashing

- ☐ Handle environment variables with dotenv

- ☐ Return proper HTTP status codes

MongoDB & Mongoose

- ☐ Connect MongoDB Atlas to Express

- ☐ Design Mongoose schemas with validation

- ☐ Use populate() for relationships

- ☐ Perform CRUD with Mongoose

- ☐ Use $addToSet and $pull operators

- ☐ Basic aggregation for counts

React Frontend

- ☐ Set up React project with Vite

- ☐ Create functional components

- ☐ Use useState and useEffect correctly

- ☐ Implement React Router v6 navigation

- ☐ Manage global state with Context API

- ☐ Make API calls with Axios

- ☐ Handle loading and error states

- ☐ Build responsive UI with Tailwind/CSS

Deployment

- ☐ Deploy backend to Render.com or Railway

- ☐ Deploy frontend to Vercel or Netlify

- ☐ Set environment variables in production

- ☐ Configure CORS for production URLs

- ☐ MongoDB Atlas production setup

Git & GitHub

- ☐ Use feature branches

- ☐ Write meaningful commit messages

- ☐ Merge PRs

- ☐ Write a professional README with setup instructions

## PrepSync MVP Completion Checklist

- ☐ User signup and login (JWT auth)

- ☐ User profile page (view & edit)

- ☐ Create a challenge

- ☐ Join a challenge

- ☐ Submit daily progress post

- ☐ View challenge feed (chronological)

- ☐ Like a post (toggle)

- ☐ Comment on a post

- ☐ Streak counter on profile

- ☐ Responsive UI on mobile

- ☐ Backend deployed and live

- ☐ Frontend deployed and live

- ☐ README with live link and screenshots

## GitHub Portfolio Checklist

- ☐ PrepSync repo pinned on GitHub profile

- ☐ README: project title, description, tech stack, features

- ☐ README: setup instructions (clone, npm install, env vars)

- ☐ README: live demo link

- ☐ README: screenshots (desktop + mobile)

- ☐ Clean commit history (no 'fix', 'test', 'aaa' messages)

- ☐ GitHub bio filled (name, skills, college)

- ☐ At least 50+ commits showing consistent work

- ☐ Repository tagged with topics: mern, react, nodejs, mongodb

## Deployment Checklist

- ☐ Backend: deployed to Render.com or Railway.app

- ☐ Backend: MONGODB_URI set as env variable in prod

- ☐ Backend: JWT_SECRET set as env variable in prod

- ☐ Backend: CORS updated with frontend production URL

- ☐ Backend: NODE_ENV=production set

- ☐ Frontend: deployed to Vercel or Netlify

- ☐ Frontend: VITE_API_URL set to live backend URL

- ☐ All API routes tested on live URL (via Postman)

- ☐ App works on mobile browser

- ☐ No console errors in production

- ☐ MongoDB Atlas: IP whitelist set to 0.0.0.0/0

You've got this. 1 hour a day, every day. Consistency beats intensity. PrepSync MVP • Deployed • Documented • October 31, 2026